Smart Glasses App

AI-Based Eyewear Recommendation Mobile Application

| Project Code | AUZ-272032 |
| --- | --- |
| Project Advisor | Dr. Fahad Maqbool |
| Project Manager | Dr. Muhammad Ilyas |

Project Team

| Uzair Anwer | BSCS51F21S020RE | (Team Member) |
| --- | --- | --- |
| Zohaib Shehzad | BSCS51F21S032RE | (Team Member) |
| Awais Ahmed | BSCS51F22S027 | (Team Lead) |

Submission Date

October, 2025

Table of Contents

1.  Abstract 3

2.  Background and Justification 3

3.  Project Methodology 3

4.  Project Scope 3

5.  High Level Project Plan 3

6.  References 4

# 1. Abstract

Smart Glasses App is an Android mobile application that uses AI to recommend suitable eyeglass frame styles based on a user's face shape. The traditional frame selection process relies on subjective staff opinions, which often leads to poor choices. This application addresses that by using the device camera and the Google Gemini 2.5 API to provide consistent, data-driven recommendations without any specialized hardware.

When a user captures their photo, the system first validates that exactly one clear, forward-facing face is present. If no face or multiple faces are detected, appropriate alerts prompt the user to retake the image. The validated photo is then sent to the Gemini 2.5 API, which classifies the face shape and returns a structured response. The app maps that classification to the most suitable frame styles and displays the results directly within the interface.

# 2. Background and Justification

Frame selection has remained a manual, opinion-based process for years. Consumers typically rely on staff or friends for guidance, which is unreliable [1]. Identifying one's own face shape is genuinely difficult, and this directly affects purchasing outcomes. Prior research on CNN-based classification pipelines achieved up to 75% accuracy across five face shape categories, yet those systems still depend on web infrastructure or dedicated hardware [3], making them impractical for everyday use.

Existing solutions like AR fitting mirrors and virtual try-on systems are largely confined to high-end retail environments due to expensive hardware requirements [4]. Smart mirror systems in the beauty and retail domains [1][2] do not address face-shape-based eyewear matching specifically. There is no widely accessible, hardware-independent tool that solves this problem for average consumers.

Recent developments in multimodal AI models have changed what is feasible on a standard smartphone [5]. Google Gemini 2.5 can interpret image data and return contextually accurate, structured outputs based on facial features [6]. Integrating it into a React Native application produces a practical solution that runs on any modern Android device, improving customer confidence and reducing post-purchase dissatisfaction [2].

# 3. Project Methodology

The project follows a phase-driven methodology built around React Native for Android development and the Google Gemini 2.5 API for facial analysis. Development is divided into six sequential phases:

- Phase 1 - Requirements & Design: Revise project scope and documentation, finalize functional and non-functional requirements, and produce UI/UX wireframes for all application screens.

- Phase 2 - Camera Integration: Implement the React Native camera module with high-resolution capture and proper Android permission handling.

- Phase 3 - Face Detection & Validation: Run face detection on each captured image. Alert the user if no face is found or if multiple faces appear, requiring a single clear face before proceeding.

- Phase 4 - Gemini 2.5 API Integration: Send the validated image to the Gemini API with a carefully engineered prompt that instructs the model to classify face shape and return a parseable structured response.

- Phase 5 - Recommendation Logic: Parse the API response to extract the face shape classification and map it to suitable frame styles using a predefined recommendation ruleset.

- Phase 6 - Testing & Documentation: Conduct functional and edge-case testing, validate API response handling, profile performance on Android, and compile all project documentation.

# 4. Project Scope

The scope covers building a functional Android prototype that demonstrates the full pipeline from image capture through face validation, API analysis, and recommendation display. The focus is a working proof of concept, not a production-ready commercial release.

In-Scope:

- Android mobile application built with React Native

- Device camera integration with single-face validation and alert handling

- Google Gemini 2.5 API integration for facial analysis and face shape classification

- Face shape to eyeglass frame category mapping logic

- Recommendation results screen displaying face shape and suitable frame styles

Out-of-Scope:

- Physical hardware components (two-way mirror, Raspberry Pi, LED display)

- Online purchasing, e-commerce integration, or cloud-based user data storage

- Augmented Reality virtual try-on features

- iOS platform support in this prototype release

# 5. High Level Project Plan

The schedule below covers all development tasks across a 36-week timeline, with allocation weighted toward the integration, classification, and testing phases where technical uncertainty was highest.

| No | Task | Description | Duration |
| --- | --- | --- | --- |
| 1 | Requirement Analysis & Documentation Revision | Revise project documentation to align with the mobile application architecture. Finalize functional and non-functional requirements. | 2 weeks |
| 2 | Environment & Repository Setup | Configure the React Native development environment, install dependencies, set up Gemini 2.5 API credentials, and establish a GitHub repository. | 2 weeks |
| 3 | UI/UX Design & Wireframing | Design wireframes for all screens: Home, Camera Capture, Face Validation Feedback, Analysis Result, and Glasses Recommendation. | 3 weeks |
| 4 | Dataset Collection & Labeling | Curate and annotate a facial image dataset with face shape labels for testing and recommendation validation. | 4 weeks |
| 5 | Camera Module Integration | Implement device camera capture, permission handling, and live preview within React Native on Android. | 3 weeks |
| 6 | Face Detection & Validation Module | Integrate face detection and implement alert logic for no-face and multiple-face scenarios, enforcing single-face input. | 4 weeks |
| 7 | Gemini 2.5 API Integration | Integrate the API via URL and key, and engineer the prompt to reliably extract face shape as a structured, parseable response. | 4 weeks |
| 8 | Face Shape Classification & Mapping Logic | Build the response-parsing module to extract face shape and map it to corresponding eyeglass frame style recommendations. | 4 weeks |
| 9 | Recommendation Display Screen | Develop the results screen showing the identified face shape and recommended frame categories with descriptions. | 3 weeks |
| 10 | Testing, Debugging & Optimization | Run functional and edge-case tests, validate API responses, and optimize performance on Android devices. | 4 weeks |
| 11 | Documentation & Final Report | Write the final report, prepare presentation slides, compile code documentation, and finalize all submission deliverables. | 3 weeks |

6. References

[1]  H. Fatima et al., "Internet-of-Mirrors (IoM) for connected healthcare and beauty," ScienceDirect, 2024. [Online]. Available: https://www.sciencedirect.com/science/article/pii/S2542660524003561

[2]  M. Wang et al., "Smart mirror fashion technology for better customer brand experience," Journal of Fashion Technology & Textile Engineering, 2025. [Online]. Available: https://www.tandfonline.com/doi/full/10.1080/17543266.2023.2243485

[3]  M. Zafar et al., "Facial Shape-Based Eyeglass Recommendation Using Convolutional Neural Networks," 2023 IEEE Symposium Series on Computational Intelligence (SSCI), Mexico City, Mexico, 2023. [Online]. Available: https://ieeexplore.ieee.org/document/10371836

[4]  A. Cannavò and G. Pilato, "Interaction Design Patterns for Augmented Reality Fitting Rooms," Sensors, MDPI, vol. 22, no. 3, 2022. [Online]. Available: https://www.ncbi.nlm.nih.gov/pmc/articles/PMC8838181/

[5]  Google, "Gemini API Documentation - Vision and Multimodal Capabilities," Google AI for Developers, 2025. [Online]. Available: https://ai.google.dev/gemini-api/docs/vision

[6]  Google DeepMind, "Gemini 2.5: Our most intelligent AI model," Google Blog, 2025. [Online]. Available: https://blog.google/technology/google-deepmind/gemini-2-5/

[7]  Meta Open Source, "React Native - Learn once, write anywhere," React Native Documentation, 2025. [Online]. Available: https://reactnative.dev/